MEISTER CO., LTD.
OVERSEAS TREATABILITY TEST PROPOSAL
Dioxin / PCB soil, A-MEISTER feedstock and related environmental projects
1. Purpose
Confirm whether a representative sample responds to the proposed process before any pilot or commercial commitment.
Separate technical feasibility from regulatory acceptance and final commercial performance.
2. Preconditions
Execute confidentiality arrangements.
Receive existing analytical reports, site history and sampling plan.
Confirm lawful shipment, custody and return/disposal of samples.
3. Test design
Define representative sample count, mass, homogenization and untreated control.
Record reagents, dosage, moisture, temperature, pressure, time and equipment.
Analyze solids, liquids, condensate and emissions when relevant.
Use an independent accredited laboratory and pre-agreed detection limits.
4. Decision criteria
Target contaminant and regulatory criterion.
Required reduction or destruction threshold.
Mass balance, by-products, wastewater and emissions.
Reproducibility and scale-up constraints.
5. Commercial sequence
Paid laboratory test → review meeting → pilot quotation → local regulatory review → commercial design.
No full-scale price or guarantee is issued before the agreed evidence package is complete.
6. Responsibility matrix
Client: lawful sample supply, site data, local authority coordination and disclosed hazards.
MEISTER: agreed test execution, records, report and confidential handling.
Laboratory: independent analysis and quality documentation.
7. Project blanks
	Item
	To be agreed

	Project / site
	[PROJECT-SPECIFIC]

	Sample description and quantity
	[PROJECT-SPECIFIC]

	Target compounds
	[PROJECT-SPECIFIC]

	Analytical method / laboratory
	[PROJECT-SPECIFIC]

	Success criteria
	[PROJECT-SPECIFIC]

	Test fee / payment
	[PROJECT-SPECIFIC]

	Schedule
	[PROJECT-SPECIFIC]

	Residual sample disposal
	[PROJECT-SPECIFIC]


8. Important limitation
The 99.33% and 96.98% dioxin TEQ reductions disclosed in WO2011074120A1 are individual examples under stated conditions. They are not averages or guarantees for another soil, site, scale or jurisdiction.
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